## Example Project

This document contains examples of risks that you may encounter during the course of your project. Clearly it is not a template – you can’t just take the risks and assume that they will be the ones you will encounter.  Also the probability and impact of risk will vary from project to project, as well as the risk reduction and contingency actions you can take. However, these are some of the most common risks that University projects encounter.

The ‘High High’ risks are made bold in the list below as clearly it is these risks that should get most attention in terms of analysis, monitoring and risk reduction effort.

The ‘Risk Log Notes.pdf’ contains useful advice and should be read in conjunction with this example log.

Live Risks

| No. | Date Identified | Owner | Risk | Probab -ility (L,M,H) | Impact (L,M,H) | Effect on Project | Risk Reduction Actions Proposed & Actual | If it happens: Triggers & Actions Proposed & Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1-Feb-09 | ABC | Loss to project of key staff. | Low | High | Unable to complete key tasks | Emphasise importance of project within and outside the University. | Triggers Reports of absence, or diversion of staff to other work Actions Identify alternative resources in case of unexpected absence. Investigate whether extra resources could either be involved or shadow any work dependent on a single member of staff. Ensure complete records of work are available at any point. |
| 2 | 1-Feb-09 | MNO | Significant changes in user requirements | Low | High | Time-quality-cost | Ensure that the user requirements are fully investigated and agreed before specification | Triggers Request for changes to agreed specification Actions Discuss impact of change on schedules or design, and agree if change to specification will proceed. Implement project change, if agreed. |
| 3 | 1-Feb-09 | ABC | Major changes to User Department structure/procedures | Low | High | Changes to system, processes, training, rollout | None | Triggers Information from senior staff. Actions Make sure management are aware of need for user input from people with different responsibilities. Plan order of work to delay parts most likely to be affected by structural change. Check before each part of design that it relates to future business practice if that is likely to change. |
| 4 | 1-Feb-09 | XYZ | Volume of change requests following testing extending work on each phase. | High | High | Delays. | Agree specification. Agree priorities. Reasonable consultation on format. | Triggers Swamped with changes. Delay in signing off items. Actions Managerial decision on importance, technically feasibility and observance of time constraints. |
| 5 | 1-Feb-09 | ABC | Changes in priorities of senior management. | Medium | High | Removal of resource, lack of commitment, change in strategy or closure of project. | Make sure that senior management are aware of the project, its relative importance, and its progress. | Triggers Announcements in University publications, meetings etc. Actions Inform senior management of the knock on effects of their decisions. Retain any parts of the work of the project that could be useful in any future development. Ensure that the project is adequately documented to date. |
| 6 | 1-Feb-09 | MNO | Lack of Academic and Departmental buy-in | High | High | Failure to achieve business benefits. Ineffective work practices. More fragmented processes. Poor Communication. | Ensure User Requirements are properly assessed. Executive leadership and ongoing involvement. Communications and planning focus. Appoint Comms Manager. | Triggers Staff Survey, Benefits realisation monitoring Actions Review deliverables |
| 7 | 15-Apr-09 | ABC | Lack of commitment or ability to change current business processes | High | Medium | Failure to achieve business benefits. Extended duration. Scope creep to copy today’s processes. | Requires additional business process analyst resource. | Triggers Lack of commitment to reviewing and challenging existing processes early in the project. Actions Attempt to engage users depts. More. Involve senior management. |
| 8 | 15-Apr-09 | XYZ | Poor capture of full User requirements. | High | High | Failure to meet minimum requirements. Failure to achieve business benefits. Need to rework solution after rollout. Failed delivery. | Focus on User Requirements capture at start of project. + Best people with appropriate knowledge and authority to decide and time to be involved. Accountable process owners. + Executive leadership and ongoing involvement. | Triggers Project Sponsor/Feedback from User Reps Actions System accountability built into project and documentation standards. Monitor through workshops, feedback from pilots. |
| 9 | 15-Apr-09 | XYZ | Inadequate training – too little too late | High | High | Users unable to use system properly. | Ensure training staff are involved from start of project. | Triggers Feedback from training sessions/Training manager Actions Review training procedures, enhance. |
| 10 | 15-Apr-09 | ABC | Poor data quality | High | Medium | User will find system difficult to use unless data quality has been addressed – poor user acceptance of system. | Data clean up - correction and removal of duplicates | Triggers Poor data/Users Actions Only use records which have good quality basic set |
| 11 | 15-Apr-09 | MNO | Poor business processes | High | High | A system based on over-complicated, badly engineered business processes will itself be over-complicated and badly engineered. | Revised business processes before constructing user spec. | Triggers Business Process Analysis Reports/Key User. Actions If system development is getting bogged down in complex processes, review project. It may be necessary to go back to business processes and start again. |
| 12 | 15-Apr-09 | ABC | No suitable solution found that meets all the objectives | Low | High |  | Customer dissatisfaction may be greater for some users than others depending upon their reliance on the system. . | Triggers Actions |
| 13 | 15-Apr-09 | XYZ | Loss of power or internet connection at key roll-out, demo or training events | Low | Low | Users will not take the product seriously if it cannot be demonstrated to work. | Check for scheduled outages. | Triggers Actions If doing demos/training, have screen shots available locally in case of loss of connection |
| 14 | 9-Jun-09 | MNO | Costs could rise significantly during the course of the project | High | High | University may be unable to financially support the project. | Ensure tight control of costs. Have a ‘pot’ of money available in case risk occurs | Triggers Project Budget/Project Manager Actions Use contingency funds. |
| 15 | 9-Jun-09 | ABC | Poor intra-project communications | High | Low. | Disjointed work, lack of cohesion. | Monitor project activities. | Triggers Meetings happening of which PM was not aware. Evidence at Board meetings that members are ‘out of the loop’. Complaints similarly. Actions Make staff aware that they must notify Project Manager of significant events and team meetings, and notify of outcomes. |
| 16 | 9-Jun-09 | ABC | Pilot users not fully committed (at time of planning) | Medium | High | Ineffective pilots, insufficient data to continue to go-live. | ‘Clever’ Product presentation Communication plan | Triggers Actions |

Expired Risks

| No. | Date Identified | Owner | Risk | Happened? | Impact (L,M,H) | Effect on Project | Risk Reduction Actions Proposed & Actual | If it happened: Triggers & Actions Proposed & Actual |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |